## Slide 1: Simple Scheduling
Mike Sawyer
bit.ly/simpleshedule
@Akambe
#STC15

## Slide 2: Preview
Focus: Small business, small budget
Spreadsheet basics (optional)
Schedule formatting & printing
Schedule fields, sorting, & filtering
Handy schedule formulas & functions
Best practices
Features: What, then how
@Akambe
#STC15

## Slide 3: Free Spreadsheet Alternatives
Google Sheets
Zoho
Smartsheet.com
Excel web app
SoftMaker FreeOffice
OpenOffice
LibreOffice
LucidChart
Kingsoft Office Free
iWork Numbers (Mac & Web)
NeoOffice (Mac)
@Akambe
#STC15

## Slide 4: Using a Spreadsheet as a Schedule
Formalizes project schedule & plan
At-a-glance (no DB report)
Easy & adaptable
Track progress & history
Packages other handy reference info
Transitory—not permanent
Start with a prototype, modify as you go
Contents vary depending on your needs
@Akambe
#STC15

## Slide 5: My Schedule (Smallified)
@Akambe
#STC15

## Slide 6: Spreadsheet Basics
@Akambe
#STC15

## Slide 7: Layout
@Akambe
#STC15

## Slide 8: Resizing Columns: How
@Akambe
#STC15

## Slide 9: Non-scrolling Row: How
@Akambe
#STC15

## Slide 10: Printing
@Akambe
#STC15
Print landscape (with narrow margins) to fit more 
Print to Legal for more columns per page

## Slide 11: Header/Footer: How
@Akambe
#STC15

## Slide 12: Shrink-to-Fit Printing: How
@Akambe
#STC15

## Slide 13: Formatting
@Akambe
#STC15
Home ribbon
Can format characters
Easiest to treat cells as mini paragraphs
Vertical alignment “top” or “center”
Wrap Text to avoid truncating
Short date/currency formats (“remembering”)
Borders and shading to emphasize

## Slide 14: Formatting
@Akambe
#STC15
Color if you can print to color; patterns for B/W
Small, narrow fonts, and abbreviations to fit more info

## Slide 15: Conditional Formatting
@Akambe
#STC15
Quantities, percentages, ratings (Values can be visible or hidden)

## Slide 16: Conditional Formatting: How
@Akambe
#STC15

## Slide 17: Fields
Descriptive
Doc part#/Rev
Product (or project)
Deliverable (UG, QSG, help, etc.)
Format of output
Priority
Audience
Code name
Product part#/ model
Writer & designer
PoCs/Reviewers
Budget planned
Notes
@Akambe
#STC15
Goals & Gates
Deadline
Edit due
Draft due
Final due
Historical
Date added
% done
Approved
Web posted
Delivered
Archived
Measuring
Elapsed time since start (work days vs. true days)
Days before due
Hours (for billing)
Budgeted hours remaining
Cost
Budget planned
Budget used
Budget remaining

## Slide 18: Data Validation
@Akambe
#STC15
Allowed lists, types of data, allowed ranges of numbers & dates

## Slide 19: Data Validation: How
@Akambe
#STC15

## Slide 20: Make It a Table
@Akambe
#STC15
+ Row striping
Filtering
Sorting

## Slide 21: Make It a Table: How
@Akambe
#STC15

## Slide 22: Sorting and Filtering: How
@Akambe
#STC15

## Slide 23: Formulas
A formula:
Is an equation, starting with “=”
Transforms sheet from record keeping to computing
Typed in a cell, easily edited
Displays the value of the formula
Can use cell references, numbers, and functions
@Akambe
#STC15

## Slide 24: Formula References & Math
Cell references
Column letter first, then row # (“A1”)
Math
Addition/Subtraction (A1+B2), (A1-B2)
Multiplication (A1*B2) or (A1)(B2)
Division (A1/B2)
Exponents (A1^2)
Nested operations A1*(3+(5*B2))
@Akambe
#STC15

## Slide 25: Popular Schedule Functions
Like mini-programs that fit inside a formula (see handout for descriptions)
@Akambe
#STC15
Average
Cell
Concatenate
Count
Countblank
Countif
Days360
Max
Median
Min
Networkdays
Now
Round
Row
Sum

## Slide 26: SUM (function)
Totals the values in a range.
@Akambe
#STC15

## Slide 27: SUM (function): How
Totals the values in a range.
@Akambe
#STC15
=SUM(B4:B12)

## Slide 28: Date Functions
Basic math operations (assumes days)
NOW, DAYS360, NETWORKDAYS
Compute time spans
Count in real days or weekdays
@Akambe
#STC15

## Slide 29: Date Functions: How
=D5-C5 (simple subtraction)
=DAYS360(C5,D5) (difference in true days)
=NETWORKDAYS(C5,D5) (weekdays)
@Akambe
#STC15

## Slide 30: COUNTIF (function)
Counts how many of something is in the specified range.
@Akambe
#STC15

## Slide 31: COUNTIF (function): How
Counts how many of something is in the specified range.
@Akambe
#STC15
=COUNTIF(F3:F15,"Jenny")

## Slide 32: Copying Formulas: How
Copy/paste
Click & drag
Pasting a value
@Akambe
#STC15

## Slide 33: Absolute References
When pasted, a formula automatically adjusts the [relative] cell references. "A1" can become "A3".
Absolute refs don’t change.
How: Insert "$" before each part of the cell reference you want to keep. (“$A$1")
@Akambe
#STC15

## Slide 34: Best practices
Backing up & Archiving
Quarterly history
Naming worksheets
Master sheet/record (at project start and end)
Part numbers
Collaborative updates (concurrent: SharePoint, Box, Google Sheets, CollateBox)
@Akambe
#STC15

## Slide 35: Collaboration
Taking turns: Shared network drive, DropBox
Concurrent: SharePoint, Box, Google Sheets, CollateBox
@Akambe
#STC15

## Slide 36: More Resources
bit.ly/simpleschedule
This PowerPoint deck
Formula basics deck
Handout (PDF)
Starter schedule spreadsheet
Examples spreadsheet
@Akambe
#STC15

## Slide 37: Q&A & Contact Info
Mike Sawyer
mike@sawyerhome.net
www.linkedin.com/in/mikesawyerprofile
@Akambe
@Akambe
#STC15